Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Team ID | PNT2022TMID51288 |
| Project Name | Skill and Job Recommender Application |

|  |  |  |
| --- | --- | --- |
| Title | Description | Date |
| Literature Survey and  Information Gathering | Gathering Information by referring the technical papers, research publications  etc | 18 SEPTEMBER 2022 |
| Prepare Empathy Map | To capture user pain and gains Prepare List of Problem Statement | 18 SEPTEMBER 2022 |
| Ideation | Prioritise a top 3 ideas based on feasibility and Importance | 18 SEPTEMBER 2022 |
| Proposed Solution | Solution include novelty, feasibility, business model,  social impact and scalability  of solution | 24 SEPTEMBER 2022 |
| Problem Solution Fit | Solution fit document | 02 OCTOBER 2022 |
| Customer Journey | To Understand User  Interactions and experiences with application | 8 OCTOBER 2022 |
| Functional Requirement | Prepare functional Requirement | 16 OCTOBER 2022 |
| Data flow Diagrams | Data flow Diagrams | 16 OCTOBER 2022 |
| Technology Architecture | Technology Architecture diagram | 16 OCTOBER 2022 |
| Milestone & sprint delivery plan | Activity what we done &further plans | 8 NOVEMBER 2022 |
| Project Development  Delivery of sprint 1,2,3 & 4 | Develop and submit the developed code by testing it | 24 OCTOBER 2022 –  19 NOVEMBER 2022 |